Meeting Agenda – Client meeting

|  |  |  |  |
| --- | --- | --- | --- |
| Meeting Information | | | |
| Objective: | Report the weekly progress | | |
| Date: | 11/18/2019 | Location: | Amstrong |
| Time: | 15:00 ~ 15:30 | Meeting Type: | Client Meeting |
| Call-In Number: | 08 | Call-In Code: | A08 |
| Attendees: | Yixin Li, Yi Yang, Wenkai Cao, Yangkai Zhang, Meng Qu(Client) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **ACTION ITEMS FROM PREVIOUS MEETING** | | **RESPONSIBLE** | **DUE DATE** |
| 1 | N/A |  |  |
| 2 | N/A |  |  |
| **AGENDA ITEMS** | | **PRESENTER** | **TIME ALLOTTED** |
| 1 | Draw a pathline based on the map picture | Yixin Li | 5 mins |
| 2 | Share ideas of UX (user experience) | All members | 10 mins |
| 3 |  |  |  |

MINUTES: 20 Minutes

|  |  |  |  |
| --- | --- | --- | --- |
| **NEW ACTION ITEMS** | | **RESPONSIBLE** | **DUE DATE** |
| 1 | Mobile app with basic functions implementation | Yi Yang | 11/18 |
| 2 | Integrate pathline drawing and map into the mobile app | Yixin Li | 12/2 |
| 3 |  |  |  |

**OTHER NOTES OR INFORMATION**

Meeting MINUTES:

The client suggests that we might need to have a meeting with the Miami Lib Tracker team, to know how to track each device by the Json file given by the school library.

Leave the login system, just focus on the integration of all parts and deliverable.