20-02-25 MIAMI LIB FINDER

Meeting Agenda – Client meeting

|  |  |  |  |
| --- | --- | --- | --- |
| Meeting Information | | | |
| Objective: | Report the weekly progress | | |
| Date: | 03/010/2020 | Location: | Amstrong |
| Time: | 15:00 ~ 15:30 | Meeting Type: | Client Meeting |
| Call-In Number: | 12 | Call-In Code: | A12 |
| Attendees: | Yixin Li, Yi Yang, Wenkai Cao, Yangkai Zhang, Meng Qu(Client) | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **ACTION ITEMS FROM PREVIOUS MEETING** | | **RESPONSIBLE** | **DUE DATE** |
| 1 | N/A |  |  |
| 2 | N/A |  |  |
| **AGENDA ITEMS** | | **PRESENTER** | **TIME ALLOTTED** |
| 1 | Present the solution for finding usable computer on the libarary | Wenkai Cao | 10 mins |
| 2 | Request or ask question about the information of AP data | All members | 10 mins |

MINUTES: 30 Minutes

|  |  |  |  |
| --- | --- | --- | --- |
| **NEW ACTION ITEMS** | | **RESPONSIBLE** | **DUE DATE** |
| 1 | Create a website that list all usable computers on the libaray | Wenkai Cao | 3/17/2020 |
| 2 | Add new function which the software will link to the outer web browser in order to display computer information | Yi Yang  Yangkai Zhang | 3/17/2020 |
| 3 | Fix some minor bugs found on the app (i.e. display error, cannot search the book shelf correctly) | Yixin Li | 3/17/2020 |

**OTHER NOTES OR INFORMATION**

Meeting MINUTES:

Overall, the main purpose of this meeting is to find out an alternative mean to diplay the information of computers on the King libaray. After disicussion of how to provide those sensitive information without expose API to public, we decide to add a link to outer web broswer for finding hardware devices. In the website, the user must to login in their Miami account for the responsive data that tells how many computers are avialiable at each floor.