|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | | | | | |
| **Project Status:** | | | | | |
| On the current stage, we are optimizing the map data, which is also part of the testing phase, because map data is quite vital for accuracy. And Yixin and Wenkai are working on that. Yi and Yangkai will step more into deployment of the application. | | | | | |
|
|
|  | | | | | |
| **Milestones:** | | | | | |
| **ITEM** | | | **DUE DATE** | | **STATUS** |
| Adding quick search function for rooms and printers etc. | | | 3/15 | | Complete |
| Adding link for Library website and other outside websites | | | 3/15 | | Complete |
| Code review in a group | | | 4/5 | | Complete |
| UI Art Design (making a more polish UI) | | | 4/5 | | Complete |
| Path testing(Observe the pathline draw by the algorithm and adjust it manually) | | | 4/18 | | In Progress |
| Stability testing | | | 4/19 | | In Progress |
|  | | | | | |
| **Issues and Risks:** | | | | | |
| **ITEM** | **PROGRESS/DECISIONS** | | | | **STATUS** |
|  |  | | | |  |
|  | | | | | |
| **Summary of Progress:** | | | | | |
| **Previously Planned Work** | | | | | **STATUS** |
| Quick Search | | | | | Complete |
| Map Zoom in and Zoom out | | | | | Complete |
|  |  |  | |  |  |
| **Planned for This Interval:** | | | | | **ASSIGNED TO:** |
| Testing and Code Review and deploying the app on smartphone | | | | | Yi Yang |
| Adjust the accuracy of the algorithm on pathline drawing (since our mapping approach is drawing a pathline on the picture, it requires lots of adjusts on data to be as accurate as possible) | | | | | Yixin Li |
| Optimize map data, clean noise nodes and nodes that in the wall | | | | | Wenkai Cao |
| Design artwork base on client’s demand | | | | | YangKai Zhang |