|  |
| --- |
|  |
| **Project Status:** |
| This week, we talked to our instructor Prof. Stahr and get some advice about how to improve the management of the project. For example, we have shortened the interval between some tasks. For the current part, we divide our members into two groups. Group one is in charge of transferring maps into data and storing it in the database. Group two is in charge of collecting the book information from the king library into the database. |
|
|

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Milestones:** | | | |
| **ITEM** | | **DUE DATE** | **PERCENT COMPLETE** | **STATUS** |
| Finish Drawing Data Map | | 10/4/2019 | 5% | In Process |
| Finish Data Collection | | 10/4/2019 | 5% | In Process |
|  | |  |  |  |

|  |  |  |
| --- | --- | --- |
| **Issues and Risks:** | | |
| **ITEM** | **PROGRESS/DECISIONS** | **STATUS** |
| Language Choice | Not Decide | On Hold |
| Imprecision of books position | Give a range of position | in progress |
|  |  |  |

|  |  |
| --- | --- |
| **Summary of Progress:** | |
| **Previously Planned Work** | **STATUS** |
| Basic Research | Completed |
| Task Assign | Completed |
|  |  |
|  |  |
|  |  |

|  |  |
| --- | --- |
| **Planned for This Interval:** | **ASSIGNED TO:** |
| Yangkai Zhang | Collect the data of bookshelves on the 2nd floor of King library |
| Yixin Li | Do the research of translating the map file to a data type |
| Yi Yang | Start to write the pseudo-code of mapping |
| Wenkai Cao | Collect the codes and names of books from the website of King Library |
|  |  |